# Team Post-Mortem Write Up: IRL

## What Went Well

- Best middle tgp

- Steve was legitimately excited about our game

- The lock system for pushes worked well

- Peer evals (especially one on one) were super helpful

- Marketing was great

  - Especially on twitch!

- Improved as developers

- Everyone was a part of QA

- Being flexible in teams on milestones

- Having a perforce master was extremely useful

- Game Designers checking in with subteams was nice

## What Went Wrong

- Not respecting asset locks is dangerous

- Be better at listening to others, many people felt like the GD team didn’t listen to them

- More help teaching leads how to be leads

- We approached QA incorrectly

- Not enough/not fast enough communication when something was cut or added

- No tech/art game design rep

- Too much waterfall on the project

- Not enough trust

- When check ins happened they weren’t tested well

- Kept trying to fix the car to save the game

- Request documents weren’t used

- Didn’t iterate as much as we could

- Game Designers need to consult teams

- Game Designers mishandled original prototype

- Two way game design communication

- Channels for feedback weren’t used or didn’t work

  - Gmail wasn’t helpful

  - Caused people to not feel heard

- Too many meetings

- Team ownership was low

- Not sure what GD/Leads did

- Felt like there was unequal access to professors

- Lacked togetherness

## What We Learned

- Focus on problems, not people

- Who is going to use this?

  - In reference to tools and games

- More fluidity to subteams allows for much easier workflows

- Write stuff down, keep lists of what happened

  - Even stuff you just talk about

- Following up is extremely important

- Keep non-work related fun things outside of general chats in slack

- Be willing to help others when you’re free

  - Actively look for work

- Get a microphone during presentations

- Praise people who do well to focus on good stuff instead of bad

- Being more specific in the peer evals is important

- Talk about our problems more openly

- Read the documentation

- Playtest with sound on

- We all own the game

  - We all have ownership of the game and need to take ownership

- Respect asset locks